Jake Bulman (J5680309) TT284-23J EMA Part 1 25/04/2024

1)

a)

| Activity Group | Activity Name - Key Deliverables | Estimated Duration | Notes |
| --- | --- | --- | --- |
| Wireframing | Review and summarise requirements | 0:30:00 |  |
| Wireframing | Rough draft wireframes and site design | 1:00:00 |  |
| Wireframing | Draw final detailed wireframes (desktop 1024px landscape) | 3:00:00 |  |
| Wireframing | Draw final detailed wireframes (mobile 375px portrait) | 1:30:00 |  |
| Responsive Designs | Club Ride Event form development (laptop) | 8:00:00 | Main work section |
| Responsive Designs | Validate form HTML markup (laptop) | 0:30:00 |  |
| Responsive Designs | Club Ride Event form development (responsive) | 2:00:00 |  |
| Responsive Designs | Validate form HTML markup (responsive) | 0:30:00 |  |
| Responsive Designs | Page Design Summary report write-up | 1:30:00 |  |
| Future Development | Future Dev - Solution delivery advice write-up | 1:00:00 |  |
| Future Development | Future Dev - Sensors and their risks advice write-up | 0:30:00 |  |
| Acceptance Tests | Edit Ride test summary | 1:00:00 |  |
| Acceptance Tests | Add Announcement test summary | 1:00:00 |  |
| Version Control | Version Control explanation write-up | 1:30:00 |  |
| Version Control | Version Control evidence capture | 0:15:00 | Requires evidence from Responsive Design stage |
| Reflection | Work plan reflection | 1:00:00 |  |
|  | TOTAL: | 24:45:00 |  |

Table showing expected activities to be undertaken for the project and their estimated time to complete.

b)

| Event | Likelihood | Impact | Risk | Mitigation |
| --- | --- | --- | --- | --- |
| Overlapping submission deadline (M269), unforeseen delays | Low | Medium | Low | Working through a similar process of project planning to understand time requirements and likely knock on effects of a delay. |
| Issues with personal hardware or internet during scheduled work time | Low | High | Medium | Use of version control (GitHub) allows for code backups that can be cloned onto an alternate pc. Internet could be used at work offices. |
| Tutor doesn't respond to a question asked within reasonable time | Low | Low | Low | Ensure questions are asked with plenty of time. Seek alternate sources of information, such as forums. |
| Misunderstanding of user requirements, with no further access to end-user | Medium | High | High | Take time to thoroughly understand all requirements. Allow time for assumptions to be listed. |
| Inability to deliver functional and tested solution within available timeframe | Low | High | Medium | Allow time for additional research outside of course content. |

Table showing some possible risks to successfully completing the EMA on time.